# Sprint 1 — Authentication & Security Foundation

| Story ID | User Story | Estimated Time (h) | Dependency | Justification |
| --- | --- | --- | --- | --- |
| US-01 | User Registration | 4.5 | Database, Authentication | Requires form validation, database storage, duplicate checking, and error handling. |
| US-02 | User Login | 4.5 | US-01, Authentication | Requires credential validation, authentication logic, and session/token handling. |
| US-03 | User Logout | 3 | US-02 | Simple session/token termination with basic security handling. |
| US-04 | Password Reset | 3.5 | US-01, Email Service | Requires reset-token generation, email delivery, expiration, validation, and password update. |
| US-05 | View Profile | 2.5 | US-02, User Database | Requires retrieving and displaying authenticated user's information. |
| US-06 | Update Profile | 5.5 | US-05, User Database | Requires editable fields, validation, database updates, and error handling. |
| US-07 | Change Password | 3.5 | US-02, Password Security | Requires current-password verification, password validation, hashing, and database update. |
| US-08 | Delete Account | 3 | US-02, User Database | Requires confirmation, authentication, deletion logic, and handling associated user data. |
| US-34 | Administrator Login | 4.5 | Admin Authentication, Database | Requires secure credential validation, authentication, and administrative access control. |
| US-55 | User Data Isolation | 6 | Authentication, Authorization, Database Security | Requires strong authorization and database-level access controls to ensure users can only access their own task data. |
| Total |  | 40.5 |  |  |

# Sprint 2 — Core Task Management

| Story ID | User Story | Estimated Time (h) | Dependency | Justification |
| --- | --- | --- | --- | --- |
| US-09 | Create Tasks Manually | 7 | US-02, Task Database | Requires task form, categories, priorities, dates, validation, and database storage. |
| US-10 | View Task List | 7 | US-09 | Requires retrieving tasks, displaying them, and providing basic task management actions. |
| US-11 | View Task Details | 7 | US-10 | Requires retrieving and displaying complete information for a selected task. |
| US-12 | Edit Tasks | 7 | US-09, US-11 | Requires editable task fields, validation, and updating existing database records. |
| US-13 | Delete Tasks | 4 | US-10 | Requires authorization, confirmation, and removal of the selected task. |
| US-14 | Mark Tasks Completed | 4 | US-10 | Requires updating task status and reflecting the change in the interface. |
| US-15 | Search Tasks | 6 | US-10, Task Database | Requires keyword matching and efficient retrieval/display of relevant tasks. |
| Total |  | 42 |  |  |

# Sprint 3 — Task Organization & Productivity

| Story ID | User Story | Estimated Time (h) | Dependency | Justification |
| --- | --- | --- | --- | --- |
| US-16 | Filter Tasks | 7 | US-10 | Requires multiple filtering criteria such as status, priority, and date. |
| US-26 | Task Dashboard | 15 | US-10, US-14, US-16 | Requires aggregating task data and presenting statistics, summaries, and visual indicators. |
| US-27 | Task Calendar | 11 | US-09, Task Dates | Requires calendar integration, date mapping, task retrieval, and interactive display. |
| US-28 | Configure Task Reminders | 8 | Task Database, Notification System | Requires reminder configuration, scheduling, persistence, and notification integration. |
| Total |  | 41 |  |  |

# Sprint 4 — Natural-Language Task Management

| Story ID | User Story | Estimated Time (h) | Dependency | Justification |
| --- | --- | --- | --- | --- |
| US-17 | Natural-Language Task Management | 48 | AI Model, Task Management | Requires NLP processing, intent recognition, task extraction, and integration with task operations. |
| Total |  | 48 |  |  |

# Sprint 5 — AI Drafts & Plan Generation

| Story ID | User Story | Estimated Time (h) | Dependency | Justification |
| --- | --- | --- | --- | --- |
| US-18 | Enable Automatic Draft Generation | 6 | AI Assistant, Task Database | Requires AI generation logic, automation, draft storage, and scheduling/background processing. |
| US-19 | Disable Automatic Draft Generation | 6 | US-18, User Settings | Mainly requires storing and applying an automation preference. |
| US-20 | Generate AI Plan | 13 | AI Assistant, Task Management | Requires AI-based task decomposition, prompt handling, structured plan generation, and validation. |
| US-21 | View AI-Generated Plan | 6 | US-20 | Requires retrieving, formatting, and displaying generated plans and their steps. |
| US-22 | Edit AI-Generated Plan | 10 | US-21 | Requires editing plan steps, validation, ordering, and persistence of changes. |
| Total |  | 41 |  |  |

# Sprint 6 — AI Progress, Reports & Notifications

| Story ID | User Story | Estimated Time (h) | Dependency | Justification |
| --- | --- | --- | --- | --- |
| US-23 | Save AI-Generated Plan | 6 | US-20, Task Database | Requires storing generated plans and associating them with the user's account. |
| US-24 | Track AI Plan Progress | 9 | US-23, Task Completion | Requires progress calculation, step status tracking, and dynamic progress updates. |
| US-25 | Completion Report | 7 | US-24, Task Data | Requires collecting completion data, calculating progress, and generating a summary report. |
| US-29 | Pending Task Notifications | 8 | US-28, Notification System | Requires identifying pending tasks and triggering appropriate notifications. |
| US-30 | Upcoming Task Reminders | 8 | US-28, Notification System | Requires deadline monitoring, scheduled jobs, and timely notification delivery. |
| US-33 | Generate PDF Reports | 7 | Task Database, Reporting/PDF Library | Requires filtering selected categories, generating PDF content, formatting, and file generation. |
| Total |  | 45 |  |  |

# Sprint 7 — Follow-Up Notifications & System Dashboard

| Story ID | User Story | Estimated Time (h) | Dependency | Justification |
| --- | --- | --- | --- | --- |
| US-31 | Missed Follow-Up Notifications | 8 | US-28, Task/Follow-up Data | Requires monitoring follow-up deadlines and automatically generating notifications. |
| US-32 | Notification History | 8 | US-29–US-31, Notification Database | Requires storing notification records and providing retrieval and display functionality. |
| US-37 | System Dashboard | 29 | User and Task Data | Requires collecting and aggregating multiple system-level metrics for dashboard display. |
| Total |  | 45 |  |  |

# Sprint 8 — User Analytics

| Story ID | User Story | Estimated Time (h) | Dependency | Justification |
| --- | --- | --- | --- | --- |
| US-38 | User Statistics | 18 | User Database | Requires querying and calculating statistics about registered users. |
| US-39 | User Statistics Chart | 13 | US-38, Chart Library | Requires transforming user statistics into meaningful visual charts. |
| US-42 | User Activity Statistics | 10 | User Activity Data | Requires tracking and aggregating registration and login activity. |
| Total |  | 41 |  |  |

# Sprint 9 — Task & Notification Analytics

| Story ID | User Story | Estimated Time (h) | Dependency | Justification |
| --- | --- | --- | --- | --- |
| US-40 | Task Statistics | 18 | Task Database | Requires querying and aggregating task activity and status information. |
| US-41 | Task Statistics Chart | 13 | US-40, Chart Library | Requires presenting task statistics through appropriate visualizations. |
| US-43 | Notification Statistics | 10 | Notification Data | Requires collecting and calculating notification activity and performance metrics. |
| Total |  | 41 |  |  |

# Sprint 10 — Auto-Draft Analytics & User Administration

| Story ID | User Story | Estimated Time (h) | Dependency | Justification |
| --- | --- | --- | --- | --- |
| US-44 | Auto-Draft Statistics | 8 | Auto-Draft Data | Requires tracking draft generation, usage, and conversion statistics. |
| US-45 | Auto-Draft Statistics Chart | 8 | US-44, Chart Library | Mainly requires converting existing draft statistics into a visual chart. |
| US-46 | View System Status | 8 | System Monitoring | Requires retrieving system availability and status information. |
| US-47 | View Registered Users | 9 | User Database | Requires retrieving and displaying user accounts with appropriate administrative controls. |
| US-48 | Search Users | 6 | US-47, User Database | Requires keyword-based searching and efficient retrieval of user accounts. |
| US-54 | Change Administrator Password | 3.5 | US-34, Admin Account | Requires current-password verification, validation, hashing, and secure password update. |
| Total |  | 42.5 |  |  |

# Sprint 11 — Administrative Account Management

| Story ID | User Story | Estimated Time (h) | Dependency | Justification |
| --- | --- | --- | --- | --- |
| US-35 | Administrator Logout | 3 | US-34 | Requires secure termination of the administrator session. |
| US-36 | Administrator Password Reset | 4.5 | US-34, Email Service | Requires reset-token generation, email verification, expiration handling, and password update. |
| US-49 | Remove User Accounts | 6 | US-47, Admin Authorization | Requires authorization, confirmation, account deletion, and handling associated user data. |
| US-50 | Block User Accounts | 6 | US-47, User Authentication | Requires changing account status and preventing blocked users from accessing the system. |
| US-51 | Unblock User Accounts | 6 | US-50 | Requires updating the account status and restoring user access. |
| US-52 | Filter Users by Status | 6 | US-47 | Requires filtering user records according to account status. |
| US-53 | Update System Status | 3.5 | US-46, Admin Authorization | Requires authorized status modification and updating the system's availability state. |
| US-56 | Restricted User Data Access | 6 | US-34, Role-Based Access Control | Requires role-based authorization and restricting administrators to only the data necessary for authorized management. |
| Total |  | 41 |  |  |

| Requirement ID | Functional Requirement | Mapped User Story | Mapped Use Case |
| --- | --- | --- | --- |
| FR-01 | The system shall allow a new user to register an account by providing the required personal information and account credentials, validate the submitted information, prevent duplicate accounts, and store the user record securely. | US-01 | UC-01 |
| FR-02 | The system shall authenticate registered users by validating their email and password and shall grant access only when the provided credentials are valid. | US-02 | UC-02 |
| FR-03 | The system shall allow an authenticated user to securely log out and terminate the active user session or authentication token. | US-03 | UC-03 |
| FR-04 | The system shall allow a user to request a password reset, generate a secure reset token, send a reset link through email, validate the token and its expiration, and allow the user to set a new password. | US-04 | UC-04 |
| FR-05 | The system shall allow an authenticated user to view their stored profile information, including the information permitted by the system. | US-05 | UC-05 |
| FR-06 | The system shall allow an authenticated user to update permitted profile information after validating the submitted changes and shall store the updated information. | US-06 | UC-06 |
| FR-07 | The system shall allow an authenticated user to change their password after verifying the current password and shall securely validate, hash, and store the new password. | US-07 | UC-07 |
| FR-08 | The system shall allow an authenticated user to permanently delete their account after confirmation and authorization and shall remove or appropriately handle the user's associated data. | US-08 | UC-08 |
| FR-09 | The system shall allow an authenticated user to create a task by entering task information such as name, description, start date, deadline, category, and priority, validate the input, and store the task. | US-09 | UC-09 |
| FR-10 | The system shall retrieve and display the authenticated user's tasks in a task list and shall show relevant information such as task status, priority, and deadline. | US-10 | UC-10 |
| FR-11 | The system shall allow an authenticated user to select a task and view its complete stored details. | US-11 | UC-11 |
| FR-12 | The system shall allow an authenticated user to edit permitted fields of an existing task, validate the updated information, and save the changes. | US-12 | UC-12 |
| FR-13 | The system shall allow an authenticated user to delete an authorized task after confirmation and shall remove the selected task from the user's task records. | US-13 | UC-13 |
| FR-14 | The system shall allow an authenticated user to mark a task as completed and shall update and display its completion status accordingly. | US-14 | UC-14 |
| FR-15 | The system shall allow an authenticated user to search their tasks using keywords and shall display tasks matching the search criteria. | US-15 | UC-15 |
| FR-16 | The system shall allow an authenticated user to filter their tasks using criteria such as status, priority, category, and date, and shall display the matching results. | US-16 | UC-16 |
| FR-17 | The system shall accept supported natural-language input from an authenticated user, identify the user's intent and relevant task information, and perform the corresponding supported task-management operation. | US-17 | UC-17 |
| FR-18 | The system shall allow an authenticated user to enable automatic draft generation and shall generate and store eligible drafts according to the configured automation rules. | US-18 | UC-18 |
| FR-19 | The system shall allow an authenticated user to disable automatic draft generation and shall prevent further automatic draft generation while the feature is disabled. | US-19 | UC-19 |
| FR-20 | The system shall allow an authenticated user to request an AI-generated plan and shall generate a structured plan by decomposing the relevant task into manageable steps. | US-20 | UC-20 |
| FR-21 | The system shall allow an authenticated user to view an AI-generated plan, including its individual steps and relevant plan information. | US-21 | UC-21 |
| FR-22 | The system shall allow an authenticated user to edit, update, and reorder the steps of an AI-generated plan and shall save the valid modifications. | US-22 | UC-22 |
| FR-23 | The system shall allow an authenticated user to save an AI-generated plan and shall associate the saved plan with the user's account for later access. | US-23 | UC-23 |
| FR-24 | The system shall track the completion status of AI-generated plan steps, calculate overall progress, and update the displayed progress when step statuses change. | US-24 | UC-24 |
| FR-25 | The system shall generate a completion report using relevant task and plan completion data and shall present a summary of the user's progress and completed work. | US-25 | UC-25 |
| FR-26 | The system shall provide an authenticated user with a task dashboard displaying aggregated task information, statistics, summaries, statuses, and progress indicators. | US-26 | UC-26 |
| FR-27 | The system shall display the authenticated user's scheduled tasks and deadlines in a calendar view based on their stored task dates. | US-27 | UC-27 |
| FR-28 | The system shall allow an authenticated user to configure reminder settings for tasks, including the applicable reminder schedule or timing information, and shall store the configuration. | US-28 | UC-28 |
| FR-29 | The system shall identify pending tasks according to the defined notification rules and generate notifications for the authenticated user when applicable. | US-29 | UC-29 |
| FR-30 | The system shall monitor upcoming task deadlines and generate reminders for the authenticated user according to the configured reminder settings. | US-30 | UC-30 |
| FR-31 | The system shall monitor follow-up deadlines and generate notifications when a required task follow-up is missed according to the defined rules. | US-31 | UC-31 |
| FR-32 | The system shall store generated user notifications and allow the authenticated user to retrieve and view their notification history. | US-32 | UC-32 |
| FR-33 | The system shall allow an authenticated user to select relevant report data and generate a properly formatted PDF file containing the selected information. | US-33 | UC-33 |
| FR-34 | The system shall authenticate administrators by validating administrative credentials and shall grant access to administrative functions only after successful authentication. | US-34 | UC-34 |
| FR-35 | The system shall allow an authenticated administrator to securely log out and terminate the active administrative session or authentication token. | US-35 | UC-35 |
| FR-36 | The system shall allow an administrator to request a password reset, send a secure reset link through email, validate the reset token and its expiration, and update the administrator password. | US-36 | UC-36 |
| FR-37 | The system shall provide an authenticated administrator with a system dashboard displaying relevant aggregated system-level metrics and operational information. | US-37 | UC-37 |
| FR-38 | The system shall calculate and display aggregated statistics related to registered users based on authorized user-account data. | US-38 | UC-38 |
| FR-39 | The system shall present authorized user statistics using appropriate charts or visual representations. | US-39 | UC-39 |
| FR-40 | The system shall calculate and display aggregated statistics related to task activity, task status, and other authorized task metrics. | US-40 | UC-40 |
| FR-41 | The system shall present authorized task statistics using appropriate charts or visual representations. | US-41 | UC-41 |
| FR-42 | The system shall collect and display aggregated user activity statistics, including relevant registration and login activity information. | US-42 | UC-42 |
| FR-43 | The system shall collect, calculate, and display aggregated notification statistics and relevant notification activity metrics. | US-43 | UC-43 |
| FR-44 | The system shall collect and display statistics related to automatic draft generation, usage, and conversion based on authorized auto-draft data. | US-44 | UC-44 |
| FR-45 | The system shall present authorized auto-draft statistics using appropriate charts or visual representations. | US-45 | UC-45 |
| FR-46 | The system shall allow an authenticated administrator to view the current operational status and availability information of the system. | US-46 | UC-46 |
| FR-47 | The system shall allow an authenticated administrator to view registered user accounts and the user-account information permitted for administrative management. | US-47 | UC-47 |
| FR-48 | The system shall allow an authenticated administrator to search registered user accounts using supported keywords or account information. | US-48 | UC-48 |
| FR-49 | The system shall allow an authorized administrator to permanently remove a selected user account after confirmation and shall appropriately handle the associated account data. | US-49 | UC-49 |
| FR-50 | The system shall allow an authorized administrator to block a user account and shall prevent the blocked user from authenticating or accessing protected system functions. | US-50 | UC-50 |
| FR-51 | The system shall allow an authorized administrator to unblock a previously blocked user account and restore the user's ability to access the system subject to normal authentication requirements. | US-51 | UC-51 |
| FR-52 | The system shall allow an authenticated administrator to filter registered user accounts according to account status, such as active or blocked. | US-52 | UC-52 |
| FR-53 | The system shall allow an authorized administrator to update the system's operational or availability status and shall store and reflect the updated status. | US-53 | UC-53 |
| FR-54 | The system shall allow an authenticated administrator to change the administrative account password after verifying the current password and shall securely store the new password. | US-54 | UC-54 |
| FR-55 | The system shall enforce user-level data isolation so that an authenticated user can access, create, modify, or delete only their own authorized tasks, drafts, plans, notifications, and related private data. | US-55 | UC-55 |
| FR-56 | The system shall enforce role-based access control so that administrators can perform authorized account and system management functions without accessing private user task details or other restricted personal data unless explicitly required and authorized. | US-56 | UC-56 |